🏏

RANGA REDDY RISERS (RRR)

Official Team Website

Product Requirements Document + Brand Kit

| Project | RRR Official Website — TG20 2025 Edition |
| --- | --- |
| Client | Ranga Reddy Risers Cricket Club |
| Tournament | TG20 — Telangana T20 Cricket League |
| Version | v1.0 — Initial Release PRD |
| Date | June 2026 |
| Document Author | Claude (AI Project Manager) |
| Reference Site | sunrisershyderabad.in |

# TABLE OF CONTENTS

1.  Executive Summary	3

2.  Brand Kit	4

3.  Project Overview & Scope	6

4.  Site Architecture & Pages	7

5.  Feature Specifications	9

6.  Animations & Interactions	13

7.  Technical Stack	15

8.  Content Requirements	17

9.  Performance & SEO	18

10.  Timeline & Milestones	19

11.  Team & Roles	21

12.  Budget Estimate	22

# 1. EXECUTIVE SUMMARY

Ranga Reddy Risers (RRR) is a professional T20 cricket franchise competing in the TG20 — Telangana T20 League, representing Ranga Reddy district. This document defines the complete product requirements for building the official team website, inspired by the world-class digital experience of Sunrisers Hyderabad (SRH) at sunrisershyderabad.in.

|  | VISION Build Telangana's most immersive T20 team website — a living digital stadium that connects fans, celebrates players, and drives brand growth for Ranga Reddy Risers. |
| --- | --- |

## Goals

- Deliver a premium, mobile-first fan experience matching IPL franchise standards

- Establish Ranga Reddy Risers as the iconic TG20 franchise of Ranga Reddy district

- Drive merchandise sales, ticket bookings, and fan membership sign-ups

- Showcase real-time match data, player stats, and multimedia content

- Build a scalable platform ready for multi-season use

## Success Metrics

| Metric | Target (Season 1) | Target (Season 2) |
| --- | --- | --- |
| Unique Visitors / Match Day | 50,000+ | 1,50,000+ |
| Fan Membership Sign-ups | 5,000 | 25,000 |
| Merchandise Revenue | ₹5L+ | ₹25L+ |
| Avg. Session Duration | 3+ minutes | 5+ minutes |
| Mobile Traffic Share | 75%+ | 80%+ |
| Page Load Speed | <2.5s | <1.8s |

# 2. BRAND KIT

The RRR brand identity is built around three core pillars: Power, Pride & Rise. Every visual element should convey the fearless spirit of the Eagle and the ambition of Ranga Reddy.

## 2.1 Brand Identity

| Team Name | Ranga Reddy Risers |
| --- | --- |
| Short Name | RRR |
| Tagline | "Rise. Roar. Rule." |
| Mascot | Eagle (White-bellied Sea Eagle — power, vision, altitude) |
| District | Ranga Reddy, Telangana |
| Home Ground | To be confirmed (TG20 Venue) |
| Brand Personality | Fierce, Bold, Aspirational, Community-driven |

## 2.2 Color Palette

Extracted directly from the official logo — these colors are NON-NEGOTIABLE across all brand touchpoints.

| Color Name | Hex Code | RGB | Usage | CSS Variable |
| --- | --- | --- | --- | --- |
| Navy Blue (Primary) | #022857 | rgb(2, 40, 87) | Backgrounds, headers, primary fills | --rrr-navy |
| Blaze Orange (Secondary) | #FA5C05 | rgb(250, 92, 5) | CTAs, highlights, accents, text | --rrr-orange |
| Pure White | #FEFEFE | rgb(254, 254, 254) | Text on dark, icons, negative space | --rrr-white |
| Deep Orange (Accent) | #C44A04 | rgb(196, 74, 4) | Hover states, borders, shadows | --rrr-orange-dark |
| Sky Blue (Tint) | #0A3D6B | rgb(10, 61, 107) | Cards, secondary backgrounds | --rrr-navy-light |
| Smoke (Neutral) | #F4F6FA | rgb(244, 246, 250) | Dividers, subtle backgrounds | --rrr-smoke |

## 2.3 Typography

Typography drives the brand's bold, athletic personality. Use the following hierarchy consistently.

| Style | Font Family | Weight | Size | Usage |
| --- | --- | --- | --- | --- |
| Hero Heading | Bebas Neue / Montserrat Black | 900 | 64–96px | Hero banners, match scores |
| Section Heading H1 | Montserrat ExtraBold | 800 | 40–48px | Page titles, section headers |
| Section Heading H2 | Montserrat Bold | 700 | 28–32px | Sub-sections, card titles |
| Body Text | Inter / Open Sans | 400 | 14–16px | Paragraphs, descriptions |
| Stats / Numbers | Bebas Neue | 400 | 32–64px | Player stats, scorecards |
| Labels / Captions | Inter Medium | 500 | 11–13px | Tags, metadata, captions |
| CTA Buttons | Montserrat Bold | 700 | 14–16px | All buttons, links |
| Navigation | Montserrat SemiBold | 600 | 14–15px | Top nav, footer links |

## 2.4 Logo Usage Guidelines

- Minimum size: 40px height for digital; 15mm for print

- Clear space: equal to the height of the "R" letter in RRR on all four sides

- Primary usage: Full logo on navy (#022857) background

- Reversed usage: White logo only on photographic or gradient backgrounds

- Badge-only usage: The shield+eagle badge without text for social media avatars, favicons, apparel

- NEVER: Stretch, rotate, recolor, add drop shadows, or place on clashing backgrounds

## 2.5 Iconography & Visual Language

- Icon style: Filled, rounded-corner icons. Prefer bold over outline variants.

- Cricket icons: Use Cricket-specific icon sets (bat, ball, wicket, helmet, trophy)

- Imagery tone: Action photography — close-up of player impact moments, crowd energy, stadium lights

- Illustration style: Bold flat illustrations with orange + navy duotone filter for consistency

- Gradient: Navy-to-deep-navy radial gradient (#022857 → #0A1628) for all hero backgrounds

- Texture: Subtle hexagonal / diamond mesh overlay at 5–8% opacity on hero sections

# 3. PROJECT OVERVIEW & SCOPE

## 3.1 What We Are Building

A complete multi-page web application for the Ranga Reddy Risers cricket team — serving fans, sponsors, media, and team management. The website will function as:

- The primary digital home for RRR fans globally

- An e-commerce platform for tickets and merchandise

- A media hub for videos, photos, and match highlights

- A real-time live match experience dashboard

- A fan engagement and community platform

## 3.2 In Scope

| Module | Description | Priority |
| --- | --- | --- |
| Homepage | Hero, squad carousel, match ticker, news feed | P0 — Must Have |
| Squad / Players | Full player profiles with stats, bios, photo galleries | P0 — Must Have |
| Fixtures & Results | Schedule, scorecards, live match widget | P0 — Must Have |
| News & Media | Articles, videos, photo galleries | P0 — Must Have |
| Merchandise Store | Jersey, caps, accessories — cart + payment | P1 — Should Have |
| Ticket Booking | Home match ticket integration | P1 — Should Have |
| Fan Zone | Polls, quizzes, fan-of-the-match, leaderboard | P1 — Should Have |
| Sponsors Page | Partner showcase, sponsor tier display | P1 — Should Have |
| About / History | Club history, management, ownership | P2 — Nice to Have |
| RRR TV (Videos) | Embedded YouTube / custom video player | P2 — Nice to Have |

## 3.3 Out of Scope (Phase 1)

- Mobile native app (iOS/Android) — Phase 2

- Fantasy cricket integration — Phase 2

- Live streaming infrastructure — Phase 2

- Multi-language support (Telugu/Hindi) — Phase 3

# 4. SITE ARCHITECTURE & PAGES

## 4.1 Navigation Structure

The site follows a flat, max-2-level navigation hierarchy for quick fan access on both desktop and mobile.

|  | URL STRUCTURE All pages use clean URLs: rrrisers.in/squad, rrrisers.in/matches, rrrisers.in/shop — no query strings in primary navigation. |
| --- | --- |

| Nav Item | Sub-items | URL | Auth Required? |
| --- | --- | --- | --- |
| Home | — | / | No |
| Squad | Batters, Bowlers, All-Rounders, WK | /squad | No |
| Matches | Schedule, Results, Live | /matches | No |
| News | Articles, Videos, Gallery | /news | No |
| Fan Zone | Polls, Contests, Leaderboard | /fans | Optional |
| Shop | Jerseys, Accessories, Combos | /shop | For checkout |
| Tickets | Home Matches | /tickets | For purchase |
| Sponsors | — | /sponsors | No |
| About | History, Management, Contact | /about | No |

## 4.2 Page Inventory & Priority

A total of 18 core pages + dynamic templates for players and matches:

| Page | Type | Template? | SEO Priority |
| --- | --- | --- | --- |
| Homepage | Static+Dynamic | No | Critical |
| Squad List | Dynamic | No | High |
| Player Profile | Dynamic | Yes (per player) | High |
| Match Schedule | Dynamic | No | High |
| Match Detail / Scorecard | Dynamic | Yes (per match) | High |
| Live Match Tracker | Dynamic/Real-time | No | Critical |
| News Listing | Dynamic | No | Medium |
| News Article | Dynamic | Yes (per article) | Medium |
| Video Gallery | Dynamic | No | Medium |
| Photo Gallery | Dynamic | No | Medium |
| Fan Zone | Interactive | No | Medium |
| Shop Home | E-commerce | No | High |
| Product Detail | E-commerce | Yes (per product) | Medium |
| Cart & Checkout | E-commerce | No | Low |
| Tickets | Third-party embed | No | High |
| Sponsors | Static | No | Low |
| About | Static | No | Low |
| 404 / Error | Static | No | Low |

# 5. FEATURE SPECIFICATIONS

## 5.1 Homepage Features

|  | INSPIRATION SRH Homepage: Full-viewport cinematic hero with player parallax, horizontal squad scroll carousel, live match ticker at the top, and fire animation motif throughout. |
| --- | --- |

### 5.1.1 Global Match Ticker (Top Bar)

- Sticky top bar showing: Live / Upcoming / Last Result match info

- Format: "RRR vs [Opponent] | LIVE: 142/4 (16.2 overs)" or "NEXT MATCH: 18 Jun, 7:30 PM"

- Orange background (#FA5C05) when LIVE; navy background when upcoming/past

- Click-through to Live Match page

- Auto-refreshes every 30 seconds during match hours

### 5.1.2 Hero Section

- Full-viewport (100vh) cinematic hero background — stadium photo with navy overlay

- Large bold headline: "RISE. ROAR. RULE." with letter-by-letter entrance animation

- Featured player spotlight: rotating carousel of 3–4 key players with parallax depth

- Player image slides in from right; stats fade in from bottom

- Eagle wings animation: subtle SVG wing spread animation on logo in hero

- Two CTA buttons: "Buy Tickets" (orange solid) + "Meet the Squad" (ghost/outline)

- Scroll indicator: animated down-arrow or "SCROLL" text with bounce animation

### 5.1.3 Featured Squad Carousel

- Horizontal scrollable card row — 5 cards visible on desktop, 1.5 on mobile

- Each card: player photo (full-body PNG cutout), name, role, jersey number

- Hover: card scales up, orange glow border, stats overlay slides up from bottom

- Stats shown on hover: Runs/Wickets, Matches, Strike Rate/Economy, Best Score

- "View Full Squad" link leading to /squad

### 5.1.4 Upcoming / Latest Match Widget

- Compact match card: Team logos | Date | Venue | Match Type

- Countdown timer for next match (days, hours, minutes, seconds)

- "Buy Tickets" and "Get Reminder" CTAs

- If match is live: switches to live scorecard mini-widget

### 5.1.5 Latest News & Media Feed

- 3-column grid: Latest Article | Latest Video Thumbnail | Latest Photo Gallery

- Each card has category tag (News, Video, Gallery) with colored badge

- Article card shows hero image, headline, date, 2-line excerpt

- "View All News" CTA leading to /news

### 5.1.6 Sponsor Strip

- Horizontal auto-scrolling logo ticker at footer of homepage

- All sponsor logos on white/translucent background

- Pause on hover

## 5.2 Squad Page

### 5.2.1 Squad List Page (/squad)

- Filter tabs: ALL | BATTERS | BOWLERS | ALL-ROUNDERS | WICKET-KEEPERS

- Grid layout: 4 columns desktop, 2 columns tablet, 1 column mobile

- Card per player: Photo, Name, Jersey Number, Role

- Card hover: lift shadow + orange border glow

- Click → Player Profile page

### 5.2.2 Player Profile Page (/squad/[player-name])

- Hero banner: player full-body action shot against navy gradient

- Jersey number as large watermark text in background

- Personal info: Nationality, DOB, Batting/Bowling style, Role

- Career stats tabs: T20 | TG20 | This Season

- Stats grid: Matches, Runs/Wickets, Average, SR/Economy, Best Score/Figures, 50s/100s

- Animated stat counters: numbers count up from 0 on page load

- Recent performance: last 5 innings/spells in compact table

- Gallery: 6–9 action photos in lightbox grid

- Related: "Other Players" horizontal scroll

## 5.3 Matches Page (/matches)

### 5.3.1 Schedule & Results

- Toggle: UPCOMING | RESULTS | ALL MATCHES

- Match cards: Date, Opponent logo, Venue, Match result (W/L badge)

- W = Orange badge; L = Navy/grey badge; NR = grey badge

- Click on past match → Scorecard detail page

- Upcoming match → Ticket + Reminder CTAs

### 5.3.2 Live Match Tracker (/matches/live)

- Full-page live experience: Scoreboard, Over-by-over, Fall of wickets

- Batting: Batters at crease with run, balls, 4s, 6s, SR

- Bowling: Current bowler overs, runs, wickets, economy

- Recent deliveries: Last 6 balls shown as colored circles (dot=grey, 1=white, 4=blue, 6=orange, W=red)

- Auto-refresh: every 15–30 seconds via API

- Commentary section: text commentary scroll

- Share live score button for WhatsApp / social

## 5.4 Fan Zone (/fans)

- Match Prediction Poll: Pre-match — "Who will win?" vote + live %

- Fan of the Match: Vote for best player after each match

- Fan Leaderboard: Points for participation, correct predictions

- Trivia Quiz: 5 RRR/cricket trivia questions with score

- Fan Wall: Social media feed embed (Instagram/Twitter #RRR)

- Win Merchandise: Giveaway/contest section with entry CTA

## 5.5 Shop (/shop)

- Product categories: Jerseys | Caps & Accessories | Combo Packs

- Product cards: Image, Name, Price, "Add to Cart" / Quick View

- Product detail: Multiple images, Size guide, Color options, Stock indicator

- Cart: Slide-in drawer cart from right side

- Checkout: Razorpay / Paytm payment gateway integration

- Order confirmation email with RRR-branded template

# 6. ANIMATIONS & INTERACTIONS

Animations are the SOUL of the SRH website experience. RRR must match this energy. All animations must be hardware-accelerated (CSS transform/opacity only), respecting prefers-reduced-motion accessibility setting.

|  | PERFORMANCE RULE No animation should cause Cumulative Layout Shift (CLS) > 0.1. All animations triggered by IntersectionObserver. Maximum animation duration: 0.8s for UI, 2s for cinematic sequences. |
| --- | --- |

## 6.1 Page Load & Entry Animations

| Element | Animation | Duration | Trigger | Library |
| --- | --- | --- | --- | --- |
| Logo (hero) | Eagle wings spread — SVG path animation | 1.2s | Page load | GSAP / CSS |
| Hero headline | Letters slide up + fade in, staggered | 0.8s | Page load | GSAP SplitText |
| Hero player image | Slide in from right + parallax on scroll | 0.7s | Page load | GSAP |
| Match ticker | Slide down from top | 0.4s | Page load | CSS transition |
| CTA buttons | Fade in scale from 0.9 | 0.3s stagger | Page load | CSS |

## 6.2 Scroll-Triggered Animations

| Section | Animation | Direction | Stagger |
| --- | --- | --- | --- |
| Squad cards | Fade + slide up from 40px | Up | 0.08s per card |
| Stats counters (player) | Count up from 0 to value | N/A | 0.15s per stat |
| News cards | Fade + slide up, left, right alternating | Multi | 0.1s per card |
| Sponsor logos | Fade in scale | N/A | 0.07s per logo |
| Section headings | Underline draw (border-width: 0→100%) | Left to right | None |
| Match cards | Slide in from left | Left | 0.1s per card |

## 6.3 Hover & Micro-interactions

| Element | Hover State | Transition |
| --- | --- | --- |
| Squad player card | Scale 1.04, orange border glow (0 0 20px #FA5C05), stats slide up | 0.3s ease |
| CTA Button (primary) | Background darken to #C44A04, slight scale 1.02, shadow | 0.2s ease |
| Navigation links | Orange underline slides in from left | 0.25s ease |
| News article card | Image scale 1.08 (overflow hidden), headline color orange | 0.3s ease |
| Match card | Left border turns orange, slight translateX(4px) | 0.2s ease |
| Social icon | Rotate 12deg + scale 1.2 + color fill | 0.25s ease |
| Shop product card | Lift shadow (0 16px 40px rgba(0,0,0,0.2)) | 0.3s ease |
| Logo | Slight scale 1.05 | 0.2s ease |

## 6.4 Special Cinematic Effects (SRH-Inspired)

|  | EAGLE FIRE EFFECT On homepage hero: Subtle particle system (30–50 particles) rising upward from behind the eagle logo — orange/ember-colored dots with fade-out at top. Implemented via HTML Canvas or particles.js. Performance budget: <5ms per frame. |
| --- | --- |

- Parallax scrolling: Hero section image moves at 0.4x scroll speed vs page

- Color-shift bg: On live match page, background pulses between navy and deep navy every 3s while LIVE

- Score pop: When new runs scored (API update), score number does a quick scale-bounce animation

- Six animation: On six in live match, brief orange spark effect radiates from score

- Page transitions: Route change — current page fades out (0.3s), new page slides in from bottom (0.3s)

- Preloader: RRR eagle logo animation on first load — wings spread + RRR text types out (max 1.5s)

## 6.5 Mobile-Specific Interactions

- Bottom navigation bar (fixed): Home, Squad, Matches, Fan Zone, Shop — 5 icons

- Swipe gestures on carousels (touch-action: pan-y)

- Pull-to-refresh on Live Match and News pages

- Sticky match ticker collapses on scroll down, expands on scroll up

# 7. TECHNICAL STACK

|  | RECOMMENDED STACK Next.js (React) + TailwindCSS + GSAP — the same stack used by many IPL team websites. This gives SSR for SEO, component reuse, and GSAP for the high-end animations required. |
| --- | --- |

## 7.1 Frontend

| Framework | Next.js 14 (App Router) — React 18 |
| --- | --- |
| Styling | Tailwind CSS + CSS Modules for complex animations |
| Animation | GSAP 3.x + ScrollTrigger (primary), Framer Motion (micro-interactions) |
| State Management | Zustand (cart, live match state, user session) |
| Data Fetching | React Query (TanStack Query) for API caching + SWR for live data |
| Icons | Lucide React + custom cricket SVG icon set |
| Image Optimization | Next.js Image component (WebP + AVIF auto-serve) |
| Fonts | Google Fonts: Bebas Neue, Montserrat, Inter (via next/font) |
| Video | YouTube Embed (react-youtube) + custom player UI overlay |
| Maps | Leaflet.js for venue location (lightweight) |

## 7.2 Backend & APIs

| API | Node.js + Express OR Next.js API Routes (serverless) |
| --- | --- |
| Database | Supabase (PostgreSQL) — player data, news, fans, orders |
| CMS | Sanity.io OR Contentful — for news, media, player bios (editor-friendly) |
| Cricket Live Data | CricAPI.com or Cricbuzz API for live scores + TG20 data |
| Authentication | Supabase Auth (email + Google OAuth for fan accounts) |
| File Storage | Cloudinary (player images, news images, auto-optimization) |
| Search | Algolia (news/player search) |
| Email | Resend.com / Sendgrid (order confirmations, newsletters) |

## 7.3 E-commerce

| Cart & Checkout | Snipcart OR custom Next.js cart + Razorpay |
| --- | --- |
| Payment Gateway | Razorpay (primary) + PhonePe (alternate) — both support INR |
| Order Management | Supabase tables + admin dashboard (custom or Retool) |
| Shipping | Shiprocket API integration for order tracking |

## 7.4 Infrastructure & DevOps

| Hosting | Vercel (recommended) — global CDN, automatic deploys from Git |
| --- | --- |
| CDN | Cloudflare (DNS, DDoS protection, caching) |
| CI/CD | GitHub Actions — auto-deploy on merge to main |
| Monitoring | Vercel Analytics + Sentry (error tracking) + Google Analytics 4 |
| Domain | rrrisers.in (recommended) or rangaredyrisers.in |
| SSL | Automatic via Vercel / Let's Encrypt |
| Environment | Dev → Staging → Production (3 environments) |

## 7.5 Third-Party Integrations

| Service | Purpose | Integration Method |
| --- | --- | --- |
| YouTube | Video content / RRR TV | YouTube Data API v3 |
| Instagram | Fan wall feed | Instagram Basic Display API |
| WhatsApp | Match alerts, share scores | WhatsApp Business API |
| CricAPI / Cricbuzz | Live scores + TG20 data | REST API polling every 30s |
| Razorpay | Payments (shop + tickets) | Razorpay SDK (client + server) |
| Cloudinary | Image/video hosting + transforms | Cloudinary SDK |
| Sanity CMS | Content management | Sanity Studio + GROQ queries |

# 8. CONTENT REQUIREMENTS

## 8.1 Content Needed at Launch

| Content Type | Quantity | Format | Owner |
| --- | --- | --- | --- |
| Player headshot (cutout PNG) | 20–25 players | PNG, transparent bg, 800×1200px | RRR Team |
| Player action photos | 5 per key player | JPG, min 1920px wide | Photographer |
| Player bios & stats | All squad members | Text + CSV/JSON | Team Manager |
| Team & stadium photos | 20+ images | JPG, 4K preferred | Photographer |
| Logo files | All formats | SVG, PNG (transparent, white) | Design Team |
| Match schedule | Full TG20 season | JSON / spreadsheet | TG20 Organizers |
| Homepage hero video/image | 1–3 assets | MP4 (max 5MB) or JPG 4K | Video Team |
| Sponsor logos | All partners | SVG or PNG transparent | Each Sponsor |
| News articles (launch) | 3–5 pre-launch articles | Text + images | Content Writer |
| Merchandise product photos | Per SKU (3 angles min) | JPG, white background | Product Team |

## 8.2 Ongoing Content Cadence

- Match Preview article: 24 hours before each match

- Match Report: Within 2 hours of match end

- Player spotlight: 1 per week (off-season), 2 per week (in-season)

- Training photos/videos: 2–3 per week during season

- Fan Zone poll: New poll before each match

- Social media cross-post: All website content shared on Instagram, Twitter/X, Facebook

# 9. PERFORMANCE & SEO

## 9.1 Performance Targets (Core Web Vitals)

| Metric | Target | Measurement Tool |
| --- | --- | --- |
| Largest Contentful Paint (LCP) | < 2.5 seconds | Lighthouse / PageSpeed Insights |
| Cumulative Layout Shift (CLS) | < 0.1 | Lighthouse |
| First Input Delay (FID) | < 100ms | Chrome User Experience Report |
| Total Blocking Time (TBT) | < 200ms | Lighthouse |
| Page Size (Homepage) | < 1.5MB | WebPageTest |
| Time to Interactive | < 3.5s on 4G | Lighthouse |

## 9.2 Performance Implementation

- All images served as WebP/AVIF via Cloudinary + Next.js Image

- Hero video replaced by static image on slow connections (via Network Information API)

- Code splitting: Each page loads only required JS chunks

- GSAP ScrollTrigger: Lazy-init animations only when section enters viewport

- Font loading: display=swap + preload for Bebas Neue and Montserrat

- Third-party scripts: Deferred / async (analytics, chat widgets)

## 9.3 SEO Requirements

- Server-Side Rendering (SSR) for all player, match, and news pages — critical for Google indexing

- Structured data (Schema.org): SportsTeam, SportsEvent, Person schemas for all relevant pages

- Open Graph + Twitter Card meta tags on all pages for social sharing

- XML Sitemap auto-generated and submitted to Google Search Console

- Canonical URLs for all paginated and filtered views

- Telugu + English keyword targeting: "Ranga Reddy cricket", "TG20 tickets", "RRR team"

- Local SEO: Google My Business listing for RRR team

# 10. TIMELINE & MILESTONES

|  | TOTAL DURATION Estimated 12 weeks from kick-off to full launch. Matches should be planned around TG20 season start date — website must be LIVE at least 4 weeks before first home match. |
| --- | --- |

## 10.1 Project Phases

| Phase | Duration | Deliverables | Sign-off |
| --- | --- | --- | --- |
| Phase 0 — Discovery | Week 1 | Final PRD, Tech spec, Design brief, Content list | Product Owner |
| Phase 1 — Design | Weeks 2–4 | Wireframes, UI mockups (all pages), Animation spec, Design system | Stakeholder |
| Phase 2 — Dev Setup | Week 3–4 | Next.js repo, CMS setup, DB schema, API integrations | Tech Lead |
| Phase 3 — Core Build | Weeks 4–8 | Homepage, Squad, Matches, News — all P0 features | QA Lead |
| Phase 4 — Extended Features | Weeks 8–10 | Fan Zone, Shop, Tickets, Sponsor pages | Product Owner |
| Phase 5 — Content & QA | Weeks 10–11 | All content loaded, cross-browser/device QA, performance audit | Tech Lead |
| Phase 6 — Launch | Week 12 | Production deploy, DNS cutover, monitoring setup, press release | All Leads |

## 10.2 Detailed Milestone Tracker

| Milestone | Target Week | Status |
| --- | --- | --- |
| PRD approved by stakeholders | Week 1 | In Progress |
| Brand kit finalized & design system created | Week 2 | Pending |
| Homepage design (desktop + mobile) approved | Week 3 | Pending |
| All page wireframes complete | Week 3 | Pending |
| Dev environment + CI/CD pipeline live | Week 3 | Pending |
| CMS (Sanity) content schema configured | Week 4 | Pending |
| Homepage coded + animations integrated | Week 6 | Pending |
| Squad + Player Profile pages live (staging) | Week 6 | Pending |
| Matches + Live Score widget integrated | Week 7 | Pending |
| News / Media section live | Week 7 | Pending |
| Fan Zone features functional | Week 9 | Pending |
| Shop + Razorpay payment tested | Week 10 | Pending |
| All content loaded into CMS | Week 11 | Pending |
| QA sign-off (all devices & browsers) | Week 11 | Pending |
| Performance audit (Lighthouse 90+ score) | Week 11 | Pending |
| PRODUCTION LAUNCH 🚀 | Week 12 | Pending |

# 11. TEAM & ROLES

| Role | Responsibilities | Count | Engagement |
| --- | --- | --- | --- |
| Product Manager | PRD, roadmap, stakeholder comms, QA sign-off | 1 | Full-time |
| UI/UX Designer | Wireframes, Figma designs, design system, animation spec | 1–2 | Full-time (Phase 1–3), Part-time after |
| Frontend Developer | Next.js, React, Tailwind, GSAP animations, responsive | 2 | Full-time |
| Backend Developer | API routes, Supabase, CMS config, integrations | 1 | Full-time |
| Content Writer | News articles, player bios, SEO copy | 1 | Part-time |
| Photographer / Videographer | Player cutouts, action shots, team photos | 1 | As needed |
| QA Engineer | Cross-browser, mobile, performance, accessibility testing | 1 | Phase 5–6 |
| DevOps | Vercel config, CI/CD, monitoring | 1 (shared) | Part-time |

|  | VENDOR RECOMMENDATION Consider outsourcing design to a sports design agency (e.g., Sportz Village Design or freelance via Behance search "cricket website design") and frontend to a Next.js-specialist agency for fastest delivery. Budget accordingly. |
| --- | --- |

# 12. BUDGET ESTIMATE

|  | NOTE All figures are indicative estimates for planning purposes. Actual costs depend on team composition (agency vs. freelance vs. in-house), timeline, and scope. Costs in Indian Rupees (₹). |
| --- | --- |

## 12.1 Development Budget

| Item | Type | Estimated Cost (₹) | Notes |
| --- | --- | --- | --- |
| UI/UX Design (all pages) | One-time | 1,50,000 – 2,50,000 | Figma files, design system |
| Frontend Development | One-time | 3,00,000 – 5,00,000 | Next.js, animations, responsive |
| Backend + API Integration | One-time | 1,50,000 – 2,50,000 | APIs, DB, CMS |
| Cricket Live Data API | Annual | 30,000 – 80,000 | CricAPI Pro / Cricbuzz API |
| E-commerce (Shop) | One-time | 80,000 – 1,50,000 | Cart, Razorpay, Shiprocket |
| Content (Photos + Videos) | One-time | 50,000 – 1,00,000 | Photoshoot, editing |
| QA & Testing | One-time | 30,000 – 60,000 | Device lab, cross-browser |

## 12.2 Annual Running Costs

| Item | Annual Cost (₹) | Notes |
| --- | --- | --- |
| Domain (rrrisers.in) | 1,200 – 2,000 | Namecheap / GoDaddy |
| Hosting (Vercel Pro) | 18,000 – 36,000 | $20–$40/month |
| Supabase Pro | 7,200 – 14,400 | $8–$16/month |
| Cloudinary (images/video) | 6,000 – 18,000 | Depends on traffic |
| Sanity CMS | 0 – 15,000 | Free tier sufficient initially |
| Google Analytics / Search Console | FREE | — |
| SSL Certificate | FREE | Via Let's Encrypt / Vercel |
| WhatsApp Business API | 10,000 – 30,000 | Per conversation pricing |

TOTAL ESTIMATED PROJECT BUDGET: ₹8,00,000 – ₹14,00,000 (Phase 1 Launch)

Annual Running Cost (Post-launch): ₹60,000 – ₹1,20,000/year

🦅  RISE. ROAR. RULE.

Ranga Reddy Risers — Official Website PRD v1.0

Document prepared by Claude (AI Project Manager) | June 2026